Minutes of Meeting #1

Team #2 - Documentation Rot Detector

Meeting Details

- Date: February 13, 2026

- Time: 1:30-2:00PM

- Attendees: Marie Liske, Anusua Halder, Suchi Jain, Aaron Santhosh, Samuel Say, Portia Hamid

- Meeting Type: Microsoft Teams Meet

Previous Working Sessions for the Week:

- February 9, 2026 (6-7PM) - Discord Meet: Initial project proposal drafting

- February 11, 2026 (2-4PM) - Discord Meet: Finalized project proposal to fit professors concerns and went over any questions for future meet.

Agenda

1.	Role assignments and responsibilities

2.	Project timeline/proposal review

3.	Next steps and action items

Discussion Summary

1. Role Assignments

- Frontend Developer: Marie Liske, Anusua Halder

- Backend Developer: Marie Liske,  Samuel Say, Aaron Santhosh, Portia Hamid, Suchi Jain

- ML Engineer: Aaron Santhosh, Portia Hamid, Suchi Jain

- QA Tester: Anusua Halder, Samuel Say, Portia Hamid

2. Key Decisions

- Tech Stack Confirmed: Python for CLI scanner, FastAPI for backend API

- Primary Language for MVP: Python will be the focus language for initial development

- Testing Strategy: QA team will create test repositories with intentional documentation mismatches during Phase 1 (Weeks 1-2)

- Repository Structure: Frontend and backend will be maintained in separate GitHub repositories to keep codebases organized

- Documentation Location: Project proposal document will be stored in GitHub and kept up-to-date for TA review

3. Questions/Concerns Raised

- Figure out what AI tools we'll be using during development (Cursor, Copilot, Claude, etc).

- Make sure that if/when we start working on the frontend that we make a separate Github for it instead of putting it on the same Github as the backend.

- Make sure the TA has access to the Github.

- Add our project document to Github and keep it up-to-date so we don't need to re-submit it every week and the TA can just check our Github.

Action Items

| Task | Deadline | Status |
| --- | --- | --- |
| Finalize AI development tool selection | February 20th | Pending |
| Set up separate GitHub repositories (frontend/backend) | February 20th | Pending |
| Verify TA has GitHub access | February 20th | Pending |
| Sync phases to line up with weekly meetings | February 20th | Pending |
| Set up API Contracts | February 20th | Pending |
| Set Up Figma | February 20th | Pending |

Next Meeting

- Date: February 20, 2026

- Time: 1:30PM

Agenda

- Finalize AI tool selection and usage guidelines

- Review GitHub repository setup

- Begin technical design document discussion

- Assign specific Phase 1 tasks

Minutes prepared by: Marie Liske

Date: February 13, 2026